Task 1 - Activity log(Sprint 1)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No.** | **Developers** | **Activity/Tasks** | **Date** | **Duration** | **Description** |
| 1 | Lee Yi Hao ,Tham Weng Keong | Design Database | 15/11/2016 | 4 hours | We design the taxi management system with erd diagram and sql query statement. |
| 2 | Liew Ken Hieng,Lee Zi Xiang | Design UI standard | 15/11/2016 | 2 hours | We design the ui standard that will be implement when we design the screen layout |
| 3 | Lee Yi Hao ,Tham Weng Keong | Design Screen Layout for  add Customer, add reservation, add driver, view customer and payment by card | 16/11/2016 | 4 hours | We design the screen layout for the add customer, add reservation, add driver, view customer and payment by card |
| 4 | Liew Ken Hieng,Lee Zi Xiang | Design screen layout for  view driver, view reservation, update driver, update customer and update reservation | 16/11/2016 | 2 hours | We design the screen layout for the view driver, view reservation, update driver, update customer and update reservation |
| 5 | Lee Yi Hao ,Tham Weng Keong | Show the screen layout design to customer to get their feedback. | 17/11/2016 | 3 hours | We show the screen layout that we design to customer to get feedback so that we can improve our screen layout. |
| 6 | Liew Ken Hieng,Lee Zi Xiang | Show the screen layout design to customer to get their feedback. | 17/11/2016 | 2 hours | We show the screen layout that we design to customer to get feedback so that we can improve our screen layout. |
| 7 | Lee Yi Hao ,Tham Weng Keong | Improve the screen layout design based on the customer feedback | 18/11/2016 | 3 hours | We improve the screen layout design based on the customer feedback. |
| 8 | Liew Ken Hieng,Lee Zi Xiang | Improve the screen layout design based on the customer feedback | 18/11/2016 | 1 hour | We improve the screen layout design based on the customer feedback. |
| 9 | Lee Yi Hao ,Tham Weng Keong | Perform coding for add customer record and add driver record | 21/11/2016 | 2 hours | We perform coding for add customer record and add driver record |
| 10 | Liew Ken Hieng,Lee Zi Xiang | Perform coding for view reservation record and view driver record | 21/11/2016 | 1 hour | We perform coding for view reservation record and view driver record |
| 11 | Lee Yi Hao ,Tham Weng Keong | Add validation to add customer record and add driver record | 22/11/2016 | 3 hours | We add validation to add customer record and add driver record to prevent error occur. |
| 12 | Liew Ken Hieng,Lee Zi Xiang | Add validation for view driver record and view reservation | 22/11/2016 | 1 hour | We add validation for view driver record and view reservation to prevent error occur |
| 13 | Lee Yi Hao ,Tham Weng Keong | Perform coding for add reservation record and payment by card | 23/11/2016 | 3 hours | We perform coding for add reservation record and payment by card |
| 14 | Liew Ken Hieng,Lee Zi Xiang | Perform coding for update customer record and update driver record | 23/11/2016 | 2 hours | We perform coding for update customer record and update driver record |
| 15 | Lee Yi Hao ,Tham Weng Keong | Add validation to add reservation record and payment by card | 24/11/2016 | 2 hours | We add validation to add reservation record and payment by card to prevent error occur. |
| 16 | Liew Ken Hieng,Lee Zi Xiang | Add validation for update customer record and update driver record | 24/11/2016 | 1 hour | We add validation for update customer record and update driver record to prevent error occur |
| 17 | Lee Yi Hao ,Tham Weng Keong | Perform coding and add validation for view Customer record | 25/11/2016 | 2 hours | We perform coding and add validation for view Customer record |
| 18 | Liew Ken Hieng,Lee Zi Xiang | Perform coding and add validation for update reservation record | 25/11/2016 | 2 hours | We perform coding and add validation for update reservation record |
| 19 | Lee Yi Hao ,Tham Weng Keong | Perform testing for add customer record and add driver record | 28/11/2016 | 2 hours | We perform testing for add customer record and add driver record to find out bugs. |
| 20 | Liew Ken Hieng,Lee Zi Xiang | Perform testing for view reservation record and view driver record | 28/11/2016 | 1 hours | We perform testing for view customer record and view driver record to find out bugs. |
| 21 | Lee Yi Hao ,Tham Weng Keong | Perform testing for add reservation record and payment | 29/11/2016 | 2 hours | We perform testing for add reservation record and payment to find out bugs |
| 22 | Liew Ken Hieng,Lee Zi Xiang | Perform testing for update customer record and update driver record | 29/11/2016 | 1 hours | We perform testing for update customer record and update driver record to find out bugs. |
| 23 | Lee Yi Hao ,Tham Weng Keong | Perform testing for view customer record | 30/11/2016 | 1 hour | We perform testing for view customer record and payment to find out bugs |
| 24 | Liew Ken Hieng,Lee Zi Xiang | Perform testing for update reservation Record | 30/11/2016 | 1 hour | We perform testing for update reservation record and payment to find out bugs |