Activity Log- Sprint 1

Member Name:Lee Yi Hao

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Title** | **Module** | **Description** | **Current State** | **Iteration Start** | **Iteration End** |
| Create Reservation record | Reservation | Allow customer to make reservation | Finishes | Nov 21, 2016 | Dec 4, 2016 |
| View Reservation record | Reservation | Allow customer to view reservation record | Finishes | Nov 21, 2016 | Dec 4, 2016 |
| Update Reservation record | Reservation | Allow staff to update reservation record | Started | Nov 28, 2016 | Dec 4, 2016 |
| Delete Reservation record | Reservation | Allow staff to delete reservation record | Started | Nov 28, 2016 | Dec 4, 2016 |
| Reservation Monthly Summary Report | Report | Allow manager to generate reservation monthly summary report | Unstarted | - | - |
| Reservation Yearly Summary Report | Report | Allow manager to generate reservation yearly summary report | Unstarted | - | - |

Activity Log- Sprint 1

Member Name: Liew Ken Hieng

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Title** | **Module** | **Description** | **Current State** | **Iteration Start** | **Iteration End** |
| Create Customer record | Customer | Allow customer to make Customer | Finishes | Nov 21, 2016 | Dec 4, 2016 |
| View Customer record | Customer | Allow customer to view Customer record | Finishes | Nov 21, 2016 | Dec 4, 2016 |
| Update Customer record | Customer | Allow staff to update Customer record | Started | Nov 28, 2016 | Dec 4, 2016 |
| Delete Customer record | Customer | Allow staff to delete Customer record | Started | Nov 28, 2016 | Dec 4, 2016 |
| Customer Login | Login | Allow customer to login | Started | Nov 28, 2016 | Dec 4, 2016 |
| Driver Login | Login | Allow driver to login | Started | Nov 28, 2016 | Dec 4, 2016 |
| Customer Password Recovery | Login | Allow customer to change password | Started | Nov 28, 2016 | Dec 4, 2016 |
| Driver Password Recovery | Login | Allow driver to change password | Started | Nov 28, 2016 | Dec 4, 2016 |
| Customer Monthly Summary Report | Report | Allow manager to generate Customer monthly summary report | Unstarted | - | - |
| Customer Yearly Summary Report | Report | Allow manager to generate Customer yearly summary report | Unstarted | - | - |

Activity Log- Sprint 1

Member Name: Tham Weng Keong

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Title** | **Module** | **Description** | **Current State** | **Iteration Start** | **Iteration End** |
| Create Driver record | Driver | Allow driver to  register as new driver. | Finishes | Nov 22, 2016 | Dec 4, 2016 |
| View Driver record | Driver | Allow driver to view reservation record | Finishes | Nov 22, 2016 | Dec 4, 2016 |
| Update Driver record | Driver | Allow driver to update Driver record | Started | Nov 25, 2016 | Dec 4, 2016 |
| Delete Driver record | Driver | Allow staff to delete driver record | Started | Nov 25, 2016 | Dec 4, 2016 |
| Driver Monthly Summary Report | Report | Allow manager to generate Driver monthly summary report | Unstarted | - | - |
| Driver Yearly Summary Report | Report | Allow manager to generate Driver yearly summary report | Unstarted | - | - |

Activity Log- Sprint 1

Member Name: Lee Zi Xiang

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Title** | **Module** | **Description** | **Current State** | **Iteration Start** | **Iteration End** |
| Payment by Card | Payment | Allow customer to make payment by card | Finishes | Nov 22, 2016 | Dec 4, 2016 |
| Payment by PayPal | Payment | Allow customer to make payment by PayPal | Started | Nov 22, 2016 | Dec 4, 2016 |
| View Payment Record | Payment | Allow customer to view payment record | Finishes | Nov 25, 2016 | Dec 4, 2016 |
| Delete Payment Record | Payment | Allow customer to delete payment record | Started | Nov 25, 2016 | Dec 4, 2016 |
| Payment Monthly Transaction Report | Report | Allow manager to generate Payment Monthly Transaction Report | Unstarted | - | - |
| Payment Yearly Summary Report | Report | Allow manager to generate Payment Yearly Summary Report | Unstarted | - | - |