**Daily Scrum Meeting Report(Sprint 1)**

Date  : 15 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday??** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Attend sprint planning meeting | Design Ui standard together with Lee Zi Xiang | Did not face any problem |
| Lee Zi Xiang | Attend sprint planning meeting | Design Ui standard together with Liew Ken Hieng | Did not face any problem |
| Lee Yi Hao | Attend sprint planning meeting | Design Database for the program together with Tham Weng Keong | Did not face any problem |
| Tham Weng Keong | Attend sprint planning meeting | Design Database for the program together with Lee Yi Hao | Did not face any problem |

Date  : 16 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday??** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Design Database for the program together with Lee Zi Xiang | Design Screen Layout for View Driver Record, View Reservation Record, Update Customer, Update Driver Record, Update Reservation Record  with Lee Zi Xiang. | Faced some problem in writing sql query. |
| Lee Zi Xiang | Design Database for the program together with Liew Ken Hieng | Design Screen Layout for View Driver Record, View Reservation Record, Update Customer, Update Driver Record, Update Reservation Record  with  Liew Ken Hieng. | Faced some problem in writing sql query. |
| Lee Yi Hao | Design Database for the program together with Tham Weng Keong | Design Screen Layout for Add Customer, Add Reservation, Add Driver, View Customer and Payment by card with Tham Weng Keong. | Faced some problem in writing sql query. |
| Tham Weng Keong | Design Database for the program together with Lee Yi Hao. | Design Screen Layout for Add Customer, Add Reservation, Add Driver, View Customer and Payment by card with Lee Yi Hao. | Faced some problem in writing sql query. |

Date  : 17 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Design Screen Layout for View Driver Record, View Reservation Record, Update Customer, Update Driver Record, Update Reservation Record  with Lee Zi Xiang. | Show the screen layout design yesterday  together with Lee Zi Xiang to user to get their feedback. | Did not face any problem |
| Lee Zi Xiang | Design Screen Layout for View Driver Record, View Reservation Record, Update Customer, Update Driver Record, Update Reservation Record  with  Liew Ken Hieng. | Show the screen layout design yesterday  together with Liew Ken Hieng to user to get their feedback. | Did not face any problem |
| Lee Yi Hao | Design Screen Layout for Add Customer, Add Reservation, Add Driver, View Customer and Payment by card with Tham Weng Keong. | Show the screen layout design yesterday  together with Tham Weng Keong to user to get their feedback. | Did not face any problem |
| Tham Weng Keong | Design Screen Layout for Add Customer, Add Reservation, Add Driver, View Customer and Payment by card with Lee Yi Hao. | Show the screen layout design yesterday  together with Lee Yi Hao to user to get their feedback. | Did not face any problem |

Date  : 18 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Show the screen layout design yesterday  together with Lee Zi Xiang to customer to get their feedback. | Improve the screen layout design together with Lee Zi Xiang based on the user feedback . | Did not face any problem |
| Lee Zi Xiang | Show the screen layout design yesterday  together with Liew Ken Hieng to customer to get their feedback | Improve the screen layout design together with Liew Ken Hieng based on the user feedback . | Did not face any problem |
| Lee Yi Hao | Show the screen layout design yesterday  together with Tham Weng Keong to customer to get their feedback. | Improve the screen layout design together with Tham Weng Keong based on the user feedback . | Did not face any problem |
| Tham Weng Keong | Show the screen layout design yesterday  together with Lee Yi Hao to customer to get their feedback. | Improve the screen layout design together with Lee Yi Hao based on the user feedback . | Did not face any problem |

Date  : 21 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | - | Perform coding for view driver record and view reservation record with Lee Zi Xiang | - |
| Lee Zi Xiang | - | Perform coding for view driver record and view reservation record  together with Liew Ken Hieng | - |
| Lee Yi Hao | - | Perform coding for add customer record and add driver record together with Tham Weng Keong | - |
| Tham Weng Keong | - | Perform coding for add customer record and add driver record together with Lee Yi Hao. | - |

Date  : 22 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Perform coding for view driver record and view reservation record with Lee Zi Xiang | Add validation for view driver record and view reservation record with Lee Zi Xiang | At first,the program has some errors. |
| Lee Zi Xiang | Perform coding for view driver record and view reservation record  together with Liew Ken Hieng | Add validation for view driver record and view reservation record with Liew Ken Hieng | At first,the program has some errors. |
| Lee Yi Hao | Perform coding for add customer record and add driver record together with Tham Weng Keong | Add validation to add customer record and add driver record together with Tham Weng Keong. | At first,the program has some errors. |
| Tham Weng Keong | Perform coding for add customer record and add driver record together with Lee Yi Hao. | Add validation to add customer record and add driver record together with Lee Yi Hao. | At first,the program has some errors. |

Date  : 23 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Add validation for view driver record and view reservation record with Lee Zi Xiang | Perform coding for update customer record and update driver record with Lee Zi Xiang | Some validation did not perform as expected |
| Lee Zi Xiang | Add validation for view driver record and view reservation record with Liew Ken Hieng | Perform coding for update customer record and update driver record with Liew Ken Hieng | Some validation did not perform as expected |
| Lee Yi Hao | Add validation to add customer record and add driver record together with Tham Weng Keong. | Perform coding for Add Reservation Record and Payment by card together with Tham Weng Keong | Some validation did not perform as expected |
| Tham Weng Keong | Add validation to add customer record and add driver record together with Lee Yi Hao. | Perform coding for Add Reservation Record and Payment by card together with Lee Yi Hao. | Some validation did not perform as expected |

Date  : 24 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Perform coding for update customer record and update driver record with Lee Zi Xiang | Add validation for update customer record and update driver record with Lee Zi Xiang | Did not face any problem |
| Lee Zi Xiang | Perform coding for update customer record and update driver record with Liew Ken Hieng | Add validation for update customer record and update driver record with Liew Ken Hieng | Did not face any problem |
| Lee Yi Hao | Perform coding for Add Reservation Record and Payment by card together with Tham Weng Keong | Add validation to Add Reservation Record and Payment by card together with Tham Weng Keong | Did not face any problem |
| Tham Weng Keong | Perform coding for Add Reservation Record and Payment by card together with Lee Yi Hao. | Add validation to Add Reservation Record and Payment by card together with Lee Yi Hao. | Did not face any problem |

Date  : 25 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Add validation for update customer record and update driver record with Lee Zi Xiang | Perform coding and add validation for Update Reservation record together with Lee Zi Xiang | Some validation did not perform as expected. |
| Lee Zi Xiang | Add validation for update customer record and update driver record with Liew Ken Hieng | Perform coding and add validation for Update Reservation record together with Liew Ken Hieng | Some validation did not perform as expected. |
| Lee Yi Hao | Add validation to Add Reservation Record and Payment by card together with Tham Weng Keong | Perform coding and add validation for View Customer record together with Tham Weng Keong | Some validation did not perform as expected. |
| Tham Weng Keong | Add validation to Add Reservation Record and Payment by card together with Lee Yi Hao. | Perform coding and add validation for View Customer record together with Lee Yi Hao. | Some validation did not perform as expected. |

Date  : 28 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | - | Perform testing for View Driver Record and View Reservation Record together with Lee Zi Xiang | - |
| Lee Zi Xiang | - | Perform testing for View Driver Record and View Reservation Record together with Liew Ken Hieng | - |
| Lee Yi Hao | - | Perform testing for add Customer Record and add Driver Record together with Tham Weng Keong | - |
| Tham Weng Keong | - | Perform testing for add Customer Record and add Driver Record together with Lee Yi Hao. | - |

Date  : 29 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Perform testing for View Driver Record and View Reservation Record together with Lee Zi Xiang | Perform testing for Update Customer Record and Update Driver Record  together with Lee Zi Xiang | I am not familiar with how to do testing. |
| Lee Zi Xiang | Perform testing for View Driver Record and View Reservation Record together with Liew Ken Hieng | Perform testing for Update Customer Record and Update Driver Record  together with Liew Ken Hieng | I am not familiar with how to do testing. |
| Lee Yi Hao | Perform testing for add Customer Record and add Driver Record together with Tham Weng Keong | Perform testing for add Reservation record and payment by card together with Tham Weng Keong | I am not familiar with how to do testing. |
| Tham Weng Keong | Perform testing for add Customer Record and add Driver Record together with Lee Yi Hao. | Perform testing for add Reservation record and payment by card together with Lee Yi Hao. | I am not familiar with how to do testing. |

Date  : 30 November 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Perform testing for Update Customer Record and Update Driver Record  together with Lee Zi Xiang | Perform testing for Update Reservation Record  together with Lee Zi Xiang | Did not face any problem |
| Lee Zi Xiang | Perform testing for Update Customer Record and Update Driver Record  together with Liew Ken Hieng | Perform testing for Update Reservation Record  together with Liew Ken Hieng | Did not face any problem |
| Lee Yi Hao | Perform testing for add Reservation record and payment by card together with Tham Weng Keong | Perform testing for View Customer record  together with Tham Weng Keong | Did not face any problem |
| Tham Weng Keong | Perform testing for add Reservation record and payment by card together with Lee Yi Hao. | Perform testing for View Customer record  together with Lee Yi Hao. | Did not face any problem |

Date  : 1 December  2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Perform testing for Update Reservation Record  together with Lee Zi Xiang | Attend sprint review meeting. | Did not face any problem |
| Lee Zi Xiang | Perform testing for Update Reservation Record  together with Liew Ken Hieng | Attend sprint review meeting. | Did not face any problem |
| Lee Yi Hao | Perform testing for View Customer record  together with Tham Weng Keong | Attend sprint review meeting. | Did not face any problem |
| Tham Weng Keong | Perform testing for View Customer record  together with Lee Yi Hao. | Attend sprint review meeting. | Did not face any problem |

Date  : 2 December  2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

**Activity Log**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What you want to do today?** | **Encounter any obstacle?** |
| Liew Ken Hieng | Attend sprint review meeting. | Attend retrospective meeting. | Did not face any problem |
| Lee Zi Xiang | Attend sprint review meeting. | Attend retrospective meeting. | Did not face any problem |
| Lee Yi Hao | Attend sprint review meeting | Attend retrospective meeting. | Did not face any problem |
| Tham Weng Keong | Attend sprint review meeting | Attend retrospective meeting. | Did not face any problem |