**Daily Scrum Meeting Report(Sprint 2)**

Date  : 6 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Attend sprint planning meeting | Design screen layout for driver password recovery, customer monthly summary report together with Lee Zi Xiang | Did not face any problem |
| Lee Zi Xiang | Attend sprint planning meeting | Design screen layout for driver password recovery, customer monthly summary report together with Liew Ken Hieng | Did not face any problem |
| Lee Yi Hao | Attend sprint planning meeting | Design screen layout for reservation cancellation and cancel payment together with Tham Weng Keong | Did not face any problem |
| Tham Weng Keong | Attend sprint planning meeting | Design screen layout for reservation cancellation and cancel payment together with Lee Yi Hao | Did not face any problem |

Date  : 7 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Design screen layout for driver password recovery, customer monthly summary report together with Lee Zi Xiang | Design screen layout for  customer yearly summary report, reservation exception report and reservation monthly summary report together with Lee Zi Xiang | Did not face any problem |
| Lee Zi Xiang | Design screen layout for driver password recovery and customer monthly summary report together with Liew Ken Hieng | Design screen layout for  customer yearly summary report, reservation exception report and reservation monthly summary report together with Liew Ken Hieng | Did not face any problem |
| Lee Yi Hao | Design screen layout for reservation cancellation and cancel payment together with Tham Weng Keong | Design screen layout for customer login,driver login and customer password recovery together with Tham Weng Keong | I have different opinion with Tham Weng Keong on how to design the screen layout. |
| Tham Weng Keong | Design screen layout for reservation cancellation and cancel payment together with Lee Yi Hao | Design screen layout for customer login,driver login and customer password recovery together with Lee Yi Hao | I have different opinion with Lee Yi Hao on how to design the screen layout. |

Date  : 8 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Design screen layout for  customer yearly summary report, reservation exception report and reservation monthly summary report together with Lee Zi Xiang | Show the screen layout that design together with Lee Zi Xiang to user in order to get their feedback. | Did not face any problem |
| Lee Zi Xiang | Design screen layout for  customer yearly summary report, reservation exception report and reservation monthly summary report together with Liew Ken Hieng | Show the screen layout that design together with Liew Ken Hieng to user in order to get their feedback. | Did not face any problem |
| Lee Yi Hao | Design screen layout for customer login, driver login and customer password recovery together with Tham Weng Keong | Show the screen layout that design together with Tham Weng Keong to user in order to get their feedback. | Did not face any problem |
| Tham Weng Keong | Design screen layout for customer login, driver login and customer password recovery together with Lee Yi Hao | Show the screen layout that design together with Lee Yi Hao to user in order to get their feedback. | Did not face any problem |

Date  : 9 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Show the screen layout that design together with Lee Zi Xiang to user in order to get their feedback. | Improve the screen layout design based on the user feedback together with Lee Zi Xiang. | Did not face any problem |
| Lee Zi Xiang | Show the screen layout that design together with Liew Ken Hieng to user in order to get their feedback. | Improve the screen layout design based on the user feedback together with Liew Ken Hieng. | Did not face any problem |
| Lee Yi Hao | Show the screen layout that design together with Tham Weng Keong to user in order to get their feedback. | Improve the screen layout design based on the user feedback together with Tham Weng Keong | Did not face any problem |
| Tham Weng Keong | Show the screen layout that design together with Lee Yi Hao to user in order to get their feedback. | Improve the screen layout design based on the user feedback together with Lee Yi Hao. | Did not face any problem |

Date  : 12 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | - | Perform coding and add validation for driver password recovery together with Lee Zi Xiang | - |
| Lee Zi Xiang | - | Perform coding and add validation for driver password recovery together with Liew Ken Hieng | - |
| Lee Yi Hao | - | Perform coding and add validation for reservation cancellation together with Tham Weng Keong | - |
| Tham Weng Keong | - | Perform coding and add validation for reservation cancellation together with Lee Yi Hao | - |

Date  : 13 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Perform coding and add validation for driver password recovery together with Lee Zi Xiang | Perform coding and add validation for customer monthly summary report together with Lee Zi Xiang | At first, the program has some errors. |
| Lee Zi Xiang | Perform coding and add validation for driver password recovery together with Liew Ken Hieng | Perform coding and add validation for customer monthly summary report together with Liew Ken Hieng | At first, the program has some errors. |
| Lee Yi Hao | Perform coding and add validation for reservation cancellation together with Tham Weng Keong | Perform coding and add validation for cancel payment together with Tham Weng Keong | At first, the program has some errors. |
| Tham Weng Keong | Perform coding and add validation for reservation cancellation together with Lee Yi Hao | Perform coding and add validation for cancel payment together with Lee Yi Hao | At first, the program has some errors. |

Date  :14 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Perform coding and add validation for customer monthly summary report together with Lee Zi Xiang | Perform coding and add validation for customer yearly summary report together with Lee Zi Xiang | Did not face any problem |
| Lee Zi Xiang | Perform coding and add validation for customer monthly summary report together with Liew Ken Hieng | Perform coding and add validation for customer yearly summary report together with Liew Ken Hieng | Did not face any problem |
| Lee Yi Hao | Perform coding and add validation for cancel payment together with Tham Weng Keong | Perform coding and add  validation for customer login together with Tham Weng Keong | Did not face any problem |
| Tham Weng Keong | Perform coding and add validation for cancel payment together with Lee Yi Hao | Perform coding and add  validation for customer login together with Lee Yi Hao | Did not face any problem |

Date  : 15 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Perform coding and add validation for customer yearly summary report together with Lee Zi Xiang | Perform coding and add validation for reservation exception report together with Lee Zi Xiang | At first, the program has some errors. |
| Lee Zi Xiang | Perform coding and add validation for customer yearly summary report together with Liew Ken Hieng | Perform coding and add validation for reservation exception report together with Liew Ken Hieng | At first, the program has some errors. |
| Lee Yi Hao | Perform coding and add  validation for customer login together with Tham Weng Keong | Perform coding and add validation for driver login together with Tham Weng Keong | At first, the program has some errors. |
| Tham Weng Keong | Perform coding and add  validation for customer login together with Lee Yi Hao | Perform coding and add validation for driver login together with Lee Yi Hao | At first, the program has some errors. |

Date  : 16 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Perform coding and add validation for reservation exception report together with Lee Zi Xiang | Perform coding and add validation for reservation monthly summary report together with Lee Zi Xiang | Some validation did not perform as expected |
| Lee Zi Xiang | Perform coding and add validation for reservation exception report together with Liew Ken Hieng | Perform coding and add validation for reservation monthly summary report together with Liew Ken Hieng | Some validation did not perform as expected |
| Lee Yi Hao | Perform coding and add validation for driver login together with Tham Weng Keong | Perform coding and add  validation for customer password recovery together with Tham Weng Keong | Some validation did not perform as expected |
| Tham Weng Keong | Perform coding and add validation for driver login together with Lee Yi Hao | Perform coding and add  validation for customer password recovery together with Lee Yi Hao | Some validation did not perform as expected |

Date  : 19 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | - | Perform testing for customer monthly summary report and reservation monthly summary report together with Lee Zi Xiang | - |
| Lee Zi Xiang | - | Perform testing for customer monthly summary report and reservation monthly summary report together with Liew Ken Hieng | - |
| Lee Yi Hao | - | Perform testing for reservation cancellation and cancel payment together with Tham Weng Keong | - |
| Tham Weng Keong | - | Perform testing for reservation cancellation and cancel payment together with Lee Yi Hao | - |

Date  : 20 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Perform testing for customer monthly summary report and reservation monthly summary report together with Lee Zi Xiang | Perform testing for driver password recovery and customer yearly summary report together with Lee Zi Xiang | Did not face any problem |
| Lee Zi Xiang | Perform testing for customer monthly summary report and reservation monthly summary report together with Liew Ken Hieng | Perform testing for driver password recovery and customer yearly summary report together with Liew Ken Hieng | Did not face any problem |
| Lee Yi Hao | Perform testing for reservation cancellation and cancel payment together with Tham Weng Keong | Perform testing for customer and driver login together with Tham Weng Keong | Did not face any problem |
| Tham Weng Keong | Perform testing for reservation cancellation and cancel payment together with Lee Yi Hao | Perform testing for customer and driver login together with Lee Yi Hao | Did not face any problem |

Date  : 21 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Perform testing for driver password recovery and customer yearly summary report together with Lee Zi Xiang | Perform testing for reservation exception report together with Lee Zi Xiang | Did not face any problem |
| Lee Zi Xiang | Perform testing for driver password recovery and customer yearly summary report together with Liew Ken Hieng | Perform testing for  reservation exception report together with Liew Ken Hieng | Did not face any problem |
| Lee Yi Hao | Perform testing for customer and driver login together with Tham Weng Keong | Perform testing for customer password recovery together with Tham Weng Keong | Did not face any problem |
| Tham Weng Keong | Perform testing for customer and driver login together with Lee Yi Hao | Perform testing for customer password recovery together with Lee Yi Hao | Did not face any problem |

Date  : 22 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Attend sprint planning meeting | Attend sprint review meeting | Did not face any problem |
| Lee Zi Xiang | Attend sprint planning meeting | Attend sprint review meeting | Did not face any problem |
| Lee Yi Hao | Attend sprint planning meeting | Attend sprint review meeting | Did not face any problem |
| Tham Weng Keong | Attend sprint planning meeting | Attend sprint review meeting | Did not face any problem |

Date  : 23 December 2016

Time : 10.00-10.15am

Member : Liew Ken Hieng,Lee Zi Xiang,Lee Yi Hao and Tham Weng Keong

Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday** | **What you want to do today?** | **Any problem faced yesterday?** |
| Liew Ken Hieng | Attend sprint review meeting | Attend retrospective meeting | Did not face any problem |
| Lee Zi Xiang | Attend sprint review meeting | Attend retrospective meeting | Did not face any problem |
| Lee Yi Hao | Attend sprint review meeting | Attend retrospective meeting | Did not face any problem |
| Tham Weng Keong | Attend sprint review meeting | Attend retrospective meeting | Did not face any problem |