**Sprint Review Meeting(Sprint 2)**

**Date :**  22 December 2016

**Time :** 12pm-4pm

**Attendees :** Yeoh Hui Suen(Product Owner),Ip Kai Yen(Stakeholder),Liew

Ken Hieng ,Lee Yi Hao ,Lee Zi Xiang and Tham Weng Keong.

**Demonstration**

|  |  |  |  |
| --- | --- | --- | --- |
| **No** | **Backlog Item** | **Description** | **Feedback** |
| 1 | Reservation Cancellation | We demo how customer can cancel their reservation | It is simple and easy to understand on how to make cancellation. |
| 2 | Cancel  Payment | We demo how to cancel payment. | It is simple to cancel payment |
| 3 | Customer Login | We demo how to login as a customer | The screen layout is attractive and the error message is precise. |
| 4 | Driver Login | We demo how to login as a driver | The screen layout is attractive and the error message is precise. |
| 5 | Customer Password Recovery | Some validation did not perform as expected | We find the solution through website such as stackoverflow.com and youtube.com |
| 6 | Driver Password Recovery | Some validation did not perform as expected | We find the solution through website such as stackoverflow.com and youtube.com |
| 7 | Customer Monthly Summary Report | We demo how manager can generate the customer monthly summary report. | The report data is structure well and the data is useful for decision making. |
| 8 | Customer Yearly Summary Report | We demo how manager can generate the customer yearly summary report. | The report data is structure well and the data is useful for decision making. |
| 9 | Reservation Exception Report | We demo how manager can generate the reservation exception report. | The report data is structure well and the data is useful for decision making. |
| 10 | Reservation Monthly Summary Report | We demo how manager can generate the reservation monthly summary report. | The report data is structure well and the data is useful for decision making. |

**Sprint Backlog**

|  |  |
| --- | --- |
| **Priority** | **Committed Backlog Item** |
| 1 | Reservation Cancellation |
| 2 | Cancel  Payment |
| 3 | Customer Login |
| 4 | Driver Login |
| 5 | Customer Password Recovery |
| 6 | Driver Password Recovery |
| 7 | Customer Monthly Summary Report |
| 8 | Customer Yearly Summary Report |
| 9 | Reservation Exception Report |
| 10 | Reservation Monthly Summary Report |

**Product Backlog Item Done**

|  |  |  |
| --- | --- | --- |
| **No** | **Backlog Item** | **Status** |
| 1 | Reservation Cancellation | Accepted |
| 2 | Cancel  Payment | Accepted |
| 3 | Customer Login | Accepted |
| 4 | Driver Login | Accepted |
| 5 | Customer Password Recovery | Accepted |
| 6 | Driver Password Recovery | Accepted |
| 7 | Customer Monthly Summary Report | Accepted |
| 8 | Customer Yearly Summary Report | Accepted |
| 9 | Reservation Exception Report | Accepted |
| 10 | Reservation Monthly Summary Report | Accepted |

**Summary:**

We achieve the sprint goal that specify during the sprint planning meeting which is implement basic taxi management system functionality including reservation and payment cancellation, login and password recovery for customer and driver and generate 4 types of report which are customer monthly summary report, customer yearly summary report, reservation exception report and reservation monthly summary report.